AutoPipeline V1

Developer Priorities & MVP Workflow

Brand-New Automotive Dealership CRM — Philippines

V1 GOAL

Every lead is captured, contacted, followed up, and tracked until closed or moved to nurture.

CAPTURE → CONTACT → FOLLOW UP → PROGRESS → CLOSE / NURTURE

# 1. V1 Priority #1 — Lead Management

Make the basic lead workflow fast and reliable. The agent should be able to add a lead, assign ownership, contact the customer, update the status and schedule the next action with minimal clicks.

Customer Name

Mobile Number

Email (optional)

Lead Source

Vehicle / Model Interested

Assigned Agent

Current Stage

Last Activity

Next Action

Next Follow-up Date

Notes

# 2. V1 Priority #2 — Simplified Pipeline

Core pipeline: New Lead → Attempting Contact → Contacted → Interested / Qualified → Quotation Sent → Application / Reservation → Processing → Unit Released

Processing must support two paths:

| Cash Transaction | Bank Financing |
| --- | --- |
| Reservation / Payment → Unit Released | Bank Processing → Approved / Denied → Unit Released |

Showroom Visit and Test Drive should be activities/milestones, not mandatory pipeline stages.

# 3. V1 Priority #3 — Follow-Up System (Most Important)

This is the main reason AutoPipeline should be better than Excel or Google Sheets. Every active lead must have a next action.

Record Last Activity.

Require a Next Action for every active lead.

Require a Next Follow-up Date / Due Date.

Show New Leads Not Contacted, Due Today, Overdue, Upcoming and Completed.

Clicking a count should show the actual customers requiring action.

After completing a follow-up, prompt the agent to set the next action.

# 4. V1 Priority #4 — Lead Activity Timeline

Each lead should maintain a simple chronological activity history so the CRM becomes the single source of truth.

Sept. 14 — Called customer — No answer

Sept. 14 — Follow-up scheduled

Sept. 15 — Customer replied via Viber

Sept. 15 — Quotation sent

Sept. 17 — Follow-up scheduled

# 5. V1 Priority #5 — No Response / Old Lead Management

Do not automatically treat unresponsive prospects as lost.

Attempt #1 → Attempt #2 → Attempt #3 → Nurture / Old Leads

Create a simple Nurture / Old Leads view so agents can return to older opportunities later. Advanced automated reactivation can be added after V1.

# 6. V1 Priority #6 — Basic Manager Dashboard

The manager needs immediate visibility into lead handling and follow-up discipline. Keep the first version simple.

| Agent | New | Not Contacted | Due Today | Overdue | Interested | Applications | Released |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Paolo | 12 | 3 | 5 | 2 | 6 | 2 | 1 |
| Camille | 16 | 4 | 3 | 1 | 8 | 3 | 2 |

Where possible, each number should be clickable so the manager can drill down to the underlying customer leads.

# 7. What NOT to Prioritize for V1

Keep existing advanced modules if already built, but do not spend significant additional development time expanding them until the core CRM has been tested by real dealership users.

Stock Matrix / advanced inventory functions

VIN allocation enhancements

Trade-in Desk enhancements

Advanced multi-bank matrix

Commission module enhancements

Complex F&I calculator

Advanced Deal Desk

AI features

Promo matching / advanced promo automation

Extensive third-party integrations

# 8. V1 Pilot-Ready Checklist

☐ Agent can add a new lead quickly.

☐ Every lead has an assigned owner.

☐ Agent can record contact attempts and outcomes.

☐ Every active lead can have a next action and due date.

☐ Dashboard clearly shows not contacted, due today and overdue leads.

☐ Agent can progress a lead through the simplified pipeline.

☐ Cash and financing transactions follow the correct path.

☐ Activity history is preserved.

☐ Unresponsive leads can be moved to Nurture / Old Leads.

☐ Manager can monitor each agent's lead and follow-up status.

☐ Manager can drill down from summary counts to actual leads.

# 9. Guiding Rule for V1

Do not add more features yet. Make sure no lead gets forgotten and every agent always knows who to follow up next.